Meeting Minutes

Colt Weiner

# Meeting Discussion:

Team Members Include: Logan, Colt, Dawson, Andrew, and Krishna.

First the team reviewed and discussed Andrews Use Case Model

During that discussion the team proposed and discussed the following thing:

* Building a system within a system to handle the different events.
* Prosed and discussed handling reminders and authentication via a service.
  + This would help with not having to write and handle all the creating and developing of that system when can find a system already built to handle these tasks.
* Discussed using a local file system to hold all the reminders, task and categories.

We discussed using Electron to run our stand-alone application. This would be using Node.Js under the hood. Also, now Electron offers Electron Forge, so this could be used to host both the stand-alone and web application.

# Decision Made and Meeting Wrap Up:

We concluded that:

* Krishna would develop the main architecture of the application.
* Adrew would handle Menus and Use Case, mainly focusing on the front-end development.
* Dawson would handle Documentation and Jack of All Trades, helping where he’s needed.
* Colt and Logan would handle backend and server development.

At the next meeting we would all go over the System Requirements Document and create that.

Colt is going to investigate HTTPs handling.

Andrew would investigate how we can incorporate Android and iOS for notifications.