**When and Where: Role**

**Date**: 02/23/2024 **Primary Facilitator**: Andrew Hudson

**Start:** 7:35 PM **Timekeeper:** Monikrishna Rayala

**End:** 8:10 PM **Minute Taker:** Dawson Henrichs

**Place:** Discord Project Channel **Attending:** Monikrishna, Andrew, Colt, Dawson, Logan

1. **Objective**

Discuss progress on the assignment deliverables, obtain an update on Electron viability and how Node.js works to help us solve the problem set.

1. **Status**

2.1 Electron can host a simple test application that can directly generate .exe files. Additional exploration is needed for exploring the addition of more pages.

2.2 Node.js will allow for file maintenance and backend support in a language that nearly matches the language that will be used for the development of the front end, adding easy integration with election.

2.3 Updated versions of the Use Cases expanding out the previous versions to add flow of events, entry conditions, exit conditions, quality requirements.

1. **Discussion**

3.1 A google sheets document will be made, a collaboration meeting for finalizing the Requirements Document will be held Sun 2/25, Mon 2/ 26, Tues 2/27.

3.2 Monikrishna, Colt, and Logan are all semi-familiar with JSON files from different areas of their backgrounds.

**4. Wrap up**

With the planned semi-formal meeting for Sunday through Tuesday, the Requirements Document should be ready to turn in by Wednesday 2/28.