**When and Where: Role**

**Date**: 04/28/2024 **Primary Facilitator**: Andrew

**Start:** 3:00 PM **Timekeeper:** Dawson

**End:** 4:15 PM **Minute Take:** Monikrishna

**Place:** Discord Project Channel **Attending:** Andrew, Dawson, Logan, Monikrishna, Colt

**Objective**

* Project completion status.
* Focus on all team members efforts that contributed to the completion.
* Game plan for final submission of all required project items

**Status**

* Colt was not in attendance for update on testing phasing.
* Each section of work assigned to each member are fully understood by those members who are present.

**Discussion**

* Andrew started by checking the status of each team member's contribution so far. Loan added the pages to the repo, and DB connection from the back end was achieved. In addition to that Logan also worked on finishing the interfacing between the front end and the back end. Monikrishna updated that the spring part has some issues because it was designed with deviation from the base ER model and it cannot be considered as a source connection for DB. Colt created a login page and he said that he is also working on some other pages. Dwason is taking care of the documentation or testing part.
* After discussion on the project progress, he discussed the repo’s merging activities.
* Colt demonstrated the UI layout, Login page, and Landing page.
* Andrew reviewed the use-cases and checked whether it's matching with implementation. He also emphasized to implement the modeling to delegate and interface to establish the DB connection.
* Team further discussed on the login page. Monikrishna suggested adding confirmed password to the edit profile.
* Andrew wants to ensure with the team that we will be able to complete the project before Wednesday's deadline.
* Andrew also checked with Dwason with Dwason’s help in either testing or documentation.
* Logan explained how the login information is saved in the application.
* Andrew further discussed the timeline for the submission.
* Monikrishna informed the team that he is ready to assist in UI and backend coding.
* Finally, Andrew discussed some key points on the testing approach.

**Wrap Up**

* Before ending the meeting team once again discussed the timeline. Testing and submission of the project date.